Quantitative Analysis

Probability

Student Guide

Thomas Vulsma

thomvu@kku.ac.th

Contents

Probability	2

Probability line	2

Experiments	2

Multi-Step Experiments	2

Question 1	4

Question 2	4

Question 3	4

Question 4	4

Question 5	4

Question 6	4

Question 7	5

Question 8	5

Question 9	6

Question 10	6

Applied example	7

Applied Example 2	8

Question 1	9

Central Limit Theorem	10

# Probability

Probability is a number that shows how likely something is to happen.

## Probability line

50%

100%

0%

Very likely

Just as likely as unlikely

unlikely

sure

impossible

## Experiments

Experiment is a process that generates an outcome (one outcome at a time)

Examples:

| Experiment | Possible outcomes |
| --- | --- |
| Tossing a coin | Heads / Tails |
| Inspection of a product | Defective / non defective |
| Make a sales call | Sale / no sale |
| Roll a die | 1,2,3,4,5,6 |
| Play a football game | Win, lose, tie |
| Take an exam | Pass / fail |

## Multi-Step Experiments

A multistep experiments have at least 2 steps.

Example:

You toss two coins (or one coin twice)

| Coin 1 | Coin 2 |
| --- | --- |
| H | H |
| H | T |
| T | H |
| T | T |

vv

vv

vv

H

H

H

T

T

T

H H

H T

T H

T T

Tree Diagram

You can count the number of possible outcomes to calculate the probability of something happening.

There are 4 possible outcomes.

### Question 1

What is the chance of Heads Heads when you toss 2 coins?

_______________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________

### Question 2

What is the chance of one Heads and one Tails when you toss 2 coins?

_______________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________

### Question 3

How many possible outcomes are there if you toss 3 coins (or one coin 3 times)?

_______________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________

### Question 4

What is the chance of Heads Heads Heads if you toss 3 coins?

_______________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________

### Question 5

What is the chance of one Tails and two Heads if you toss 3 coins?

_______________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________

### Question 6

Draw the tree diagram for tossing 3 coins.

### Question 7

What are the possible outcomes if you roll 2 dice?

_______________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________

### Question 8

Draw the Tree diagram for rolling 2 dice.

### Question 9

What is the chance of rolling 12 with 2 dice?

_______________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________

### Question 10

What are the most likely numbers of you roll 2 dice?

_______________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________

## Applied example

Your company is planning to build a new office. The process consists of 2 steps: design and construction.

The design stage can take 2 months, 3 months or 4 months (all equally likely).

The construction stage can take 6, 7, or 8 months (all equally likely).

Your boss wants to know what the chance is that the project is finished within 10 months (on time).

| Design | Construction | Outcome |
| --- | --- | --- |
| 2 | 6 | 8 |
| 2 | 7 | 9 |
| 2 | 8 | 10 |
| 3 | 6 | 9 |
| 3 | 7 | 10 |
| 3 | 8 | 11 |
| 4 | 6 | 10 |
| 4 | 7 | 11 |
| 4 | 8 | 12 |

So, in the outcome column we can see that 6 out of 9 outcomes (67%) have a completion time of 10 months or less.

The decision tree for this project would look like this:

8 months

2

3

4

6

6

6

7

7

7

8

8

8

9 months

10 months

9 months

10 months

11 months

10 months

11 months

12 months

## Applied Example 2

A large apartment in the Khon Kean University area is studied and the following information is discovered:

| Vacancies | Probability |
| --- | --- |
| 0 | .05 |
| 1 | .15 |
| 2 | .35 |
| 3 | .25 |
| 4 | .1 |
| 5 | .1 |

The chance of no vacancies is 0.05% or 1/20.

The chance of at least 4 vacancies is .2 or 1/5.

The chance of 2 or fewer vacancies is .55 or 11/20.

### Question 1

50 students are asked about the activities outside class they participate in. The following data is obtained.

| Nr. Of Activities | Frequency |
| --- | --- |
| 0 | 56 |
| 1 | 53 |
| 2 | 43 |
| 3 | 37 |
| 4 | 28 |
| 5 | 28 |

What is the chance that a student participates in at least one activity?

_______________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________

What is the chance that a student participates in 3 or more activities?

_______________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________

What is the chance that a student participates in exactly 2 activities?

_______________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________

## Central Limit Theorem